# Requirement Management Plan

# for

# Unified Academic & Student Calendar System

Version 1.0 approved

Prepared by Group 18

LUT University

20.10.2026

# Table of Contents

Table of Contents	1

Revision History	2

1.	Purpose of the Requirements Management Plan	2

2.	Requirements Management Overview	3

2.1.	Organization, Responsibilities and Interfaces	3

2.2.	Processes and techniques	3

3.	Requirements Management	5

3.1.	Requirements Definition	6

3.2.	Requirements Traceability	7

3.3.	Change Management	8

4.	Declaration of AI use	9

Appendix A: References	10

Appendix B: Key Terms	11

# Revision History

| Name | Date | Reason For Changes | Version |
| --- | --- | --- | --- |
| Group 18 | 29.09.2026 | Initial draft | 0.1 |
| Group 18 | 09.10.2026 | Team review. Adding Change Management and improving Requirements Traceability | 0.2 |
| Group 18 | 19.10.2026 | Requirement attributes aligned with SRS, traceability matrix filled with SRS requirements | 0.3 |
| Group 18 | 20.10.2026 | Version 1.0 released | 1.0 |

# Purpose of the Requirements Management Plan

The purpose of this document management plan is to clearly identify the necessary information for the Unified Academic & Student Calendar System (UASCS). These include roles of each team member and their responsibilities, how change and version control is implemented and handled, where each requirement originated from, as well as its label code, the possible requirement statuses, and links between requirements and system elements for traceability.

# Requirements Management Overview

## Organization, Responsibilities and Interfaces

| Name / Title | Requirements Process Role |
| --- | --- |
| Project Manager (PM) | Ensure version control for the product’s documentation and codebase. Additionally, ensure the team prioritizes features and delivers them as agreed with the client team. Moreover, in case of delays, communicate effectively with the Requirements Engineering Team, Requirements Analyst, and the client. |
| Requirements Engineering Team (RET) | Communicate with the client to elicitate requirements, agree on a shared understanding of definitions, keywords, and the underlying problem and need for the solution. |
| Requirements Analyst (RA) | Translate business needs into clear, technical, actionable, verifiable, and feasible requirements. Additionally, review the share understanding and initial requirements gathered by the RET. |
| Design & Development Team (DDT) | A shared responsibility for designing the product’s visuals, UI/UX, and developing the product’s architecture, technology infrastructure, and codebase. |
| Testing Engineers (TE) | Test functional and non-functional requirements that have been flagged ready by the DDT against the test criteria collected by the RA. |
| Unified Academic & Student Calendar System (UASCS) Stakeholders | Meet and provide explanations and clarifications for requirements being gathered by the RET. Additionally, review shared documents, provide feedback on statements, features, and justifications on change requests. |

## Processes and techniques

| Activity | Techniques and tasks | Output | Responsible Role |
| --- | --- | --- | --- |
| Elicitation | Meetings must be conducted with the client, UASCS, on clarifications, updates, and decision on implementation details. | Q&A document, requirements list, meeting minutes, stakeholder list, and improvement requests. | RET, UASCS stakeholders |
| Specification | Requirements and the scope of the product must be written in Vision and Scope, Software Requirements Specification, and Use Case documents. | Vision and Scope, SRS, Use Case. | RA, RET |
| Requirements Tracking | Each requirement must have a status and be recorded in the Requirements Traceability Matrix with its major feature, business objective, design artefact, owner and verification method. Each document must keep revision history for version control. | Updated traceability matrix, statuses, revision history. | RA, PM for version control |
| Validation and Baselining | The UASCS client will be requested to review and provide feedback for each document. Peer review must be conducted within the team by using the Vision and Scope, SRS, and the Use Case document as sources of truth. All requirements must be clear, verifiable, and feasible. | Reviewed and feedback documents, requirement baseline. | RA, UASCS stakeholders review, PM approves baseline |
| Implementation and Verification | The DDT must build the approved requirements and flag them as ready. The TE tests them against the testing criteria. | Implemented and verified requirements, and test results. | DDT, TE |
| Change Management | Changes to baseline requirements must be proposed as written change requests. They are then evaluated for impact on scope, schedule, and budget. Each request is approved, rejected, or cancelled by the Change Control Board (CCB). | Decision on each change request, updated documents, and revision history. | CCB |
| Modeling |  |  |  |
| Problem Tree and Objective Tree | The diagrams link causes, effects and business objectives. Stakeholder profiles. | Business objectives (BO). | RET |
| Context diagram | The diagram defines the system boundary. | Context diagram. | RET |
| Analysis |  |  |  |
| Functional and non-functional requirements | Classifies client requirements into functional and non-functional categories. | Functional and non-functional requirements (FR/NFR) in the SRS, derived from the major features (MF). | RA |
| MoSCoW Prioritization Method | The method provides the tools needed to evaluate and label features based on their priority. | Prioritized requirements. | RA with UASCS stakeholders, PM |

- Table 2. Activities, techniques and outputs of the requirements management process

# Requirements Management

## Requirements Definition

How requirements are identified, attributes used to describe them (e.g., ID, priority, owner, acceptance criteria), and their lifecycle status (e.g., Draft, Approved, Deferred).

Categorization rules (functional vs. non-functional) and required formatting/structures.

| Activity | Plan |
| --- | --- |
| Determine Requirement Attributes |  |
| Requirement facts (unique number, date created, source, business rules, etc.) | Requirements must include what the requirement is, where it originated, and any related rules. For instance, the system should show academic schedules in a single unified view. |
| Traceability facts (what to trace to: business objectives, design artifacts, testing, etc.) | Requirements will be linked to the objectives and major features. For instance, a requirement can be traced to BO1 (reducing the time spent searching for events), MF1 (Unified View). |
| Management facts (priority, version / release, status, comments, etc.) | Priority, version, target release, status, owner, and comments make up each requirement. These details are updated when the requirement changes. |
| Prioritize Requirements |  |
| Develop prioritization process | We are going to utilize the MoSCoW method, which is a globally known prioritization framework used in project management and software development. MoSCoW stands for: • Must Have (M): Essential requirements • Should Have (S): Important, but not necessarily urgent • Could Have (C): Nice to have requirements • Won't Have (W): Out of scope requirements |

Possible Requirement Statuses

| Status | Description | Responsible Role |
| --- | --- | --- |
| Proposed | The requirement has been identified (e.g., in a client meeting or Q&A) but has not been reviewed yet. | RET |
| Under Review | The requirement is being checked for clarity, feasibility and consistency with other requirements | RA |
| Approved | The requirement is agreed with its stakeholders | PM, agreed with stakeholders |
| Rejected | The requirement will not be implemented. The reason is recorded | PM agreed with stakeholders |
| Deferred | The requirement is valid but moved to a later release (e.g., because of priority, time or budget) | PM agreed with stakeholders |
| Implemented | The DDT has built the requirement and flagged it ready for testing | DDT |
| Verified | The TE has tested the requirement against it test criteria and it passed | TE |

## Requirements Traceability

Traceability matrix is used to connect requirements to corresponding artefacts and owners. This enables accurate tracking of how written specifications become system deliverables and ensures alignment with business objectives. Each row contains the ID and description of a requirement, the targeted major feature, its linked business objective, the related design artefact, the feature owner, and a verification method. One requirement can be linked to multiple design artefacts.

| Req ID | Description | Major Feature | Business Objectives | Design Artefact | Owner | Verification method |
| --- | --- | --- | --- | --- | --- | --- |
| FR1 | Display event data on a calendar grid as color-coded blocks | MF1 Unified View | BO1 | Event Overview Component | PM | User acceptance testing |
| FR3 | Fetch schedules from Sisu | MF2 Academic Events View | BO6 | Event Ingestion Module | DDT | Integration testing |
| FR9 | Send scheduled notifications at the designated time | MF6 Push notifications | BO3 | Notification Delivery Integration | TE | Integration testing |

## Change Management

When a modification to baseline requirements is requested, it must follow the change management process. The Change Control Board (CCB) is responsible for approving or rejecting change proposals by following the change management process shown in Figure 1. The Change Control Board roles are described in the table below.

| CCB Role | Responsibility | Organization Role |
| --- | --- | --- |
| Modification Source | Submits a change to requirement | Unified Academic & Student Calendar System Stakeholders |
| Analyst | Decides on entry criteria and performs impact analysis | Requirements Analyst |
| CCB | Approves or rejects proposed changes | Any employee involved with the project in at least a senior position can become a member of CCB |
| CCB Chair | Final decision maker | Project Manager |
| Modifier | Makes changes in the system in response to an approved change | Design & Development Team |
| Verifier | Determines exit criteria | Testing Engineers |

The following diagram describes the steps in the change management process.

Figure 1. Change Management Process Flow

# Declaration of AI use

For that assignment, ChatGPT (https://chatgpt.com/) was used for supplementary reading and research, and the same LLM was also utilized for linguistic purposes to enhance text readability.

# Appendix A: References

The following table summarizes the documents referenced in this document.

| Document Name and Version | Description | Location |
| --- | --- | --- |
| UASCS Vision and Scope Document, v1.2 | Group 18's Vision and Scope document for the client (Group 20). Defines the business objectives (BO), major features (MF) and project scope that requirements are traced to. | Group 18 shared project folder |
| Hubstaff: "MoSCoW Prioritization Method" | Description of the MoSCoW method used to prioritize requirements (Section 3.1). | https://hubstaff.com/blog/moscow-prioritization-method/ |
| CDC UP Requirements Management Plan template | Template on which the structure of this document is based. | http://www.cdc.gov/cdcup/ |
| Oyedeji, S. RE Lecture 3: Requirements Engineering, LUT University | Lecture by Shola Oyedeji on Change Management in Requirements Engineering | Course materials |

# Appendix B: Key Terms

The following table provides definitions for terms relevant to this document.

| Term | Definition |
| --- | --- |
| Baseline | An agreed, reviewed set of requirements. Changes are only made through the change control process after reviewing the baseline. |
| BO | Business Objective. A numbered goal of the project (e.g., BO1) |
| Change request | A formal written proposal to add, modify or remove an existing requirement, submitted for review and approval |
| CCB | Change Control Board. The group that reviews change requests and decides whether to approve them. |
| DDT | Design & Development Team |
| Elicitation | Collecting requirements from the client and stakeholders (e.g., through the meetings and written questions) |
| Functional requirement | A statement of a specific behavior or function that the system must perform, such as displaying a unified schedule or sending notification |
| MF | Major Feature. A numbered main feature of the system (e.g., MF1) |
| MoSCoW | A prioritization method that ranks requirements as Must have, Should have, Could have or Won't have |
| Non-functional requirement | A statement of a quality attribute or constraint on how the system operates, such as performance, security, usability, or availability. |
| PM | Project Manager |
| RA | Requirements Analyst |
| RET | Requirements Engineering Team |
| Requirement attribute | A property recorded for each requirement, such as its source, priority, status and owner |
| RTM | Requirements Traceability Matrix. The traceable data that links each requirement. |
| SRS | Software Requirements Specification |
| TE | Testing Engineers |
| Traceability | Being able to follow a requirement back to its source and objective and forward to the design and tests |
| UASCS | Unified Academic & Student Calendar System being specified for Group 20 |
| Unified view | A single calendar view that combines academic, student and personal events |
| Version control | Keeping a history of changes to docs and requirements, so earlier versions can be found |